## Slide 1: Interactive Overview: Story Points in Agile
Presented by: [Your Name] | [Date]

## Slide 2: ❓ What Are Story Points?
→ Story points are a relative measure of effort, complexity, and uncertainty.
→ Typically use Fibonacci numbers: 1, 2, 3, 5, 8, 13, etc.
→ Help in estimating how big or small a user story is without assigning hours.

## Slide 3: ❓ Why Not Use Hours for Estimation?
→ Hours vary between developers due to experience, skill, and familiarity.
→ Leads to inaccurate planning and unrealistic deadlines.
→ Story points focus on effort, not time, leading to better team collaboration.

## Slide 4: 📚 History of Story Points
→ Emerged from Agile frameworks: XP and Scrum (late 1990s).
→ Popularized by Mike Cohn in 'Agile Estimating and Planning' (2005).
→ Designed to improve planning and reduce estimation bias.

## Slide 5: 🕒 When Are Story Points Used?
→ Backlog Grooming: Discuss and estimate new user stories.
→ Sprint Planning: Team commits based on velocity and estimates.
→ Sprint Review: Track total story points delivered.
→ Retrospective: Reflect on estimation accuracy.

## Slide 6: ✅ Benefits of Story Points
→ Promotes team-based estimation, reducing personal bias.
→ Enables velocity tracking and planning future sprints.
→ Works well across developers with different experience levels.
→ Encourages discussion and better understanding of work.

## Slide 7: 💬 What’s Your Team’s Experience With Story Points?